Product Requirement Document (Complete)

Project Name: NPF Online Store – Standard Furniture E-Commerce

Prepared By: Muhammad Anas
Date: 29-Nov-2025
Version: 1.1

1. Purpose / Vision

To provide a modern, responsive, and user-friendly furniture online store for Pakistani businesses, enabling customers to browse, purchase, and track products online while giving admins an easy-to-manage backend.

Vision:

- Enable small/mid-sized furniture shops to sell online.

- Streamline product and order management.

- Offer a free-friendly stack for fast deployment.

2. Objectives

- Build a fully functional MVP furniture store (no custom orders).

- Use free-tier tools for DB, auth, hosting, and storage.

- Ensure responsive UI across devices.

- Provide admin dashboard for product and order management.

- Enable future upgrades: custom orders, WhatsApp checkout, analytics.

3. Target Users

Customer

- Age: 25–50

- Tech-savvy, prefers simple interfaces

- Goal: Browse furniture, check details, make orders

Admin

- Shop owner/staff

- Goal: Manage products, orders, categories, stock, and track sales

4. User Stories

Customer

- Browse products by category.

- Filter products by price, material, availability.

- Add items to cart, checkout as guest or registered.

- Track orders by order ID and email.

Admin

- Add, edit, delete products and categories.

- Manage stock and product variants.

- Process orders, update status, assign tracking info.

- View sales reports and product performance.

5. Functional Requirements

| Feature | Description | Priority |
| --- | --- | --- |
| Home Page | Hero banner, featured products, categories | High |
| Shop / Product Listing | Filters, sort, pagination | High |
| Product Detail Page | Multiple images, variants, stock | High |
| Cart | Add/remove/update items, persistent | High |
| Checkout | Guest/registered, shipping info, payment method | High |
| Order Confirmation | Display order summary, confirmation email | High |
| Order Tracking | By order number + email | Medium |
| Admin Dashboard | Overview of orders, sales, top products | High |
| Product CRUD | Add/edit/delete products & variants | High |
| Category CRUD | Add/edit/delete product categories | High |
| Order Management | Update status, view details | High |
| Reports | Sales, bestsellers | Medium |
| Responsive UI | Mobile-first design | High |

6. Non-Functional Requirements

- Performance: Load <3s for homepage

- Security: HTTPS, secure passwords, session management, admin route protection

- Scalability: Support 500–1000 concurrent users on free-tier stack

- Maintainability: Modular code (Flask Blueprints)

- Backup & Recovery: Daily DB backup recommended

7. System Architecture

Frontend: Bootstrap + Jinja2 templates (Server-side rendered)
Backend: Flask + SQLAlchemy + Flask-Login (optional Clerk for auth)
Database: Supabase Postgres free tier (10k rows, 500MB)
Storage: Cloudinary free tier for product images
Authentication:

- Optional: Clerk.dev for user management (free up to 5k users)

- Or local session-based auth

Deployment Options (Free):

- Railway (free tier: 5 projects, 500h/month + 1GB DB)

- Supabase Edge Functions for API backend

- Cloudflare Pages (for static assets if we use React/Next.js later)

Flow Diagram (High-level)

Customer → Browse → Cart → Checkout → Order → Admin Updates → Customer Notified

8. Database Design (Core Tables)

Tables & relationships:

- users (Clerk or local auth)

- addresses (user_id FK)

- categories (id, name, slug, description)

- products (id, title, slug, price, stock, category_id)

- product_images (product_id, image_url, sort_order)

- product_variants (product_id, variant_name, price, stock)

- carts / cart_items (session_id / user_id, product_id, variant_id, qty)

- orders / order_items (user_id, products, quantity, total, status)

- site_banners (id, title, image_url, link, sort_order, active)

9. UI / Pages

Customer-Facing:

- Home Page

- Shop Page (Category listing + filters)

- Product Detail Page

- Cart Page

- Checkout Page

- Order Confirmation

- Order Tracking

- Login/Register (optional)

Admin Panel:

- Dashboard (orders, sales, products summary)

- Products CRUD (with variants, images)

- Categories CRUD

- Orders CRUD & Status Update

- Reports (Sales, bestsellers)

- Banners / Content Management

10. KPIs / Success Metrics

- Customer acquisition (# orders first month)

- Conversion rate (% visitors completing checkout)

- Average order processing time

- Stock management efficiency

- Website uptime & performance

11. MVP Scope

- Standard furniture e-commerce (products, variants, stock, cart, checkout)

- Admin CRUD + basic reporting

- Responsive UI

- No custom orders

Phase 2 Enhancements:

- Custom orders & quotations

- WhatsApp checkout button

- Payment gateway integration

- Recommendations & analytics

12. Tech Stack (Free-Friendly)

| Layer | Tool | Free Tier |
| --- | --- | --- |
| Backend | Flask / FastAPI | Free |
| DB | Supabase Postgres | 500MB, 10k rows |
| Auth | Clerk.dev | Free 5k users |
| Storage | Cloudinary | 25k images/month |
| Hosting | Railway | 5 projects, 500h/month |
| Frontend | Bootstrap + Jinja2 / Next.js | Free |

13. Deployment Plan

- Database: Supabase (create DB + tables)

- Backend: Flask app on Railway

- Auth: Clerk or Flask-login for admin + optional customers

- Images: Cloudinary for product images

- Environment Variables: DATABASE_URL, SECRET_KEY, CLOUDINARY_URL, SMTP_URL

- Deployment Steps:

  - Push to GitHub

  - Connect GitHub repo to Railway

  - Build & Deploy

  - Run migrations / seed sample data

- Domain: Optional free subdomain via Railway

14. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| DB free tier limits | Optimize queries, cache products, archive old data |
| Storage limits | Optimize images, use Cloudinary transformations |
| Admin misuse | Strong passwords, 2FA, route protection |
| Guest checkout issues | Validate email & phone, email confirmation |
| Traffic spikes | Caching for homepage & product listing |

15. Development Plan / Timeline (Optional)

Sprint 1 (2–3 days): Models, Product listing, Admin CRUD
Sprint 2 (2–3 days): Cart, checkout, order creation
Sprint 3 (1–2 days): Admin order management, basic reports
Sprint 4 (1–2 days): Responsive UI polish, deploy to Railway
Sprint 5 (Optional): Emails, SEO, minor optimizations

16. Acceptance Criteria

- Users can browse, filter, view, and purchase products.

- Admin can fully manage products, categories, and orders.

- Checkout and order confirmation works for guest & logged-in users.

- Website is responsive on mobile and desktop.

- Free-tier deployment functional with PostgreSQL + Cloudinary.

PRD ✅ Complete for Furniture E-Commerce Store ready to implement via Antigravity, Supabase, Railway, and Clerk.